## Slide 1
Project Number: S16-036
Team: Julian Esteban, Kanav Tahilramani, Matthew Chatten, Sujay Bandarpalle
Advisor: Dr. Shantenu Jha

## Slide 2: Original Proposal and Outlined Tasks
Build a social media analysis tool specifically for the public user profiles of Reddit users and various Reddit communities (“subreddits”)
Project Tasks:
  Complete - Figure out the software stack that best supports the project
  Complete - Implement solid program architecture for handling API requests, script-based NLP, database storage of results, and presentation of final analysis
  In Progress - Decide on and code useful analytical functions
  Complete - Build architecture to point that features can be added individually
  In Progress - Implement full suite of features
  In Progress - Testing, validation, respond to feedback
  In Progress - Produce reports/presentations/poster as required

## Slide 3: Implementation

## Slide 4: Implementation

## Slide 5: Performance
Database Operation
  Load and store times nominal
Analysis Time
  On higher end of expectations
  Implemented a loading gif
Website performance
  Page load times fast
  Interactive portions are responsive

## Slide 6: Challenges So Far
Integrating software stack
  Making sure NLP tools work
  Making sure implementation is robust across different systems
Performance
  Reducing time taken by NLP analysis
  Limiting database storage
General Debugging
  Surprisingly tricky glitch that caused analysis to run twice
  Dealing with edge cases in NLP or API responses
Code cleanliness
  Keeping functions separate and organized with multiple people

## Slide 7: Looking Forward
Short Term
  Implementing more analysis
  Organizing output
Medium Term
  Test and improve performance
  General testing and error-checking
  Begin draft of final report
Long Term
  Finalization of design
  Create poster, plan final presentation, etc.
  Possibly set up public deployment